All pieces of feedback will be added to this google document. Feedback will be managed by Allen Dorris. All feedback from the instructor(s) and the mentor will be documented here. Notable feedback from peers and classmates will be documented here, but very minor feedback may not be.

**Provider(s):** Instructor

**When Received:** 2/20/2017, during Instructor Meeting 1

**Feedback Description:** During the meeting, the instructor suggested a possible alternative to look into using rather than Spring- Java Enterprise 7.

**Plan for Handling:** The team intends to move forward using Spring, as we have already put a large quantity of time into researching its setup and usage and have it partially implemented as is.

**Outcome:** The team has successfully set up Spring during Iteration 1.

**Provider(s):** Mentor

**When Received:** 2/15/2017, during Iteration 0

**Feedback Description:** In regards to the database design, the mentor believed rather than keeping track of a list of the timesheets in the invoice and paystub tables to show which timesheets are associated with a particular invoice and paystub, each timesheet should have an invoice\_id and paystub\_id foreign key, which is initially null and is updated when the invoice or paystub are generated.

**Plan for Handling:** The team intends to implement it this way, and the database has been designed in such a way in iteration 1 to handle it. Full implementation of updating the timesheet table with the proper foreign key ids will be added with paystub and invoice generation in iteration 2.

**Outcome:** The database schema was updated to reflect these changes in iteration 0, and the implementation of the database matches these changes in iteration 1.

**Provider(s):** Mentor’s Associate

**When Received:** 2/15/2017, during Iteration 0

**Feedback Description:** Rather than having a normal registration page anyone can use, instead implement a system where an admin can email a user a registration link with a verification code, which they can use to create an account.

**Plan for Handling:** The team intends to implement this in iteration 2.

**Outcome:** Not yet implemented.

**Provider(s):** Mentor

**When Received:** 2/15/2017, during Iteration 0

**Feedback Description:** During registration, the user should be able to implement their social security number, stored in a secure, hashed format.

**Plan for Handling:** The team has no issue with implementing this, but is awaiting feedback on the legalities of implementing this from the mentor. If given full approval by the mentor, the team will proceed with this in either iteration 2 or iteration 3.

**Outcome:** Not yet implemented.